## Slide 1: WBSO at Validaide
R&D tax credit: what it is, how we use it, and how we report it
Gianluigi Disconzi · October 2026
Notes: Welcome everyone. Purpose of this session: I am handing over ownership of the WBSO process for Validaide B.V. In the next 20 minutes you get the scheme, the people involved, the current project, how we substantiate hours today, the numbers for 2026 so far, and the calendar the new owner has to run.

## Slide 2: Welcome: why we are here
This session is an introduction over everything related to the WBSO and what’s needed to run it: the scheme, the people, the tooling and the calendar.
By the end you will
know what WBSO is and what RVO expects from us
know who does what: RVO, SubVice, Validaide
know the monthly hours reports
know the yearly deadlines and the traps to avoid
Agenda
1. What is WBSO
2. How Validaide uses it
3. Current project 2601
4. How we used to report vs how we report now
5. Results: January to September 2026
6. Owner’s routine, watch-outs and Q&A
Notes: Set expectations: this is a handover, not a policy discussion. Six parts. The practical core is parts 4 to 6: the reporting tool, the 2026 numbers, and the calendar.

## Slide 3: What is WBSO
Wet Bevordering Speur- en Ontwikkelingswerk
A Dutch tax incentive for research and development (S&O), run by RVO on behalf of the Ministry of Economic Affairs. Around 20,000 companies use it every year.
36%
of the S&O base comes back as a reduction of payroll tax. 2026: 36% on the first €391,020 of base, 16% above it, 50% for starters.
What qualifies
Technically new software, product or production process, with real technical uncertainty you solve yourself. Planned work, carried out inside the EU, applied for before it starts.
What you get
Base = S&O hours × S&O hourly wage + a flat-rate cost allowance (€10/h for the first 1,800 h, €4/h above). The percentage of that base is the benefit.
How it is paid
Validaide B.V. deducts it from the payroll tax it remits during the year. After the year, RVO settles on the hours actually realised and corrects what was not.
Notes: Keep this short. The three things to remember: it only covers technically new development work; the money is a percentage of hours times an hourly wage set by RVO; and it is settled after the year on realised hours, which is why substantiating hours matters so much. Sources: rvo.nl/subsidies-financiering/wbso and the 2026 S&O-verklaring in docs/.

## Slide 4: The WBSO cycle and our obligations
1
Apply
Before the year starts, via our intermediary SubVice. One project description, hours and phases. 2027 round opens mid-November 2026.
2
Decision
RVO issues the S&O-verklaring with granted hours and the maximum benefit. 2026: decided 20 February 2026.
3
Do the R&D, keep records
Hours per person, per project, per day, plus evidence of progress. Must be up to date and consistent with leave and sick records.
4
Report realisation
Mededeling of realised hours by 31 March of the next year, plus the BSN notification of the S&O staff. Late means a fine.
5
Settlement
Hours realised keep the benefit. Under-realisation gives a correction-S&O-verklaring. RVO may audit the records later.
Who is who
RVO (government)
Grants, settles, audits.
WBSO@rvo.nl · 088 042 42 42
SubVice B.V. (intermediary)
Writes and files applications and realisation.
A.P. Kroes · kroes@subvice.nl · 0546 851 851
Validaide B.V. (applicant)
Registered contact for RVO: E. de Jong, info@validaide.com. S&O location: Utrecht.
WBSO owner
Runs the monthly report, keeps Jira hygiene, feeds SubVice the numbers, owns the calendar.
Notes: Walk the five steps left to right. Stress step 3: the hours administration is a legal requirement and is what an RVO audit looks at. Step 4: the 31 March deadline is hard, missing it costs a fine. Below: the four parties. SubVice does the paperwork with RVO; we provide the substance and the numbers.

## Slide 5: How Validaide uses WBSO
Applicant
Validaide B.V., KVK 65943678, S&O location Arthur van Schendelstraat 650, Utrecht. Not a starter.
What is claimed
Hours of our own employees on Dutch payroll, with the flat-rate cost allowance. Forecast in the 2026 application: 8 staff, of whom 4 do S&O.
What kind of work
Technology area: computer and information sciences. Development projects on the Lane Risk Assessment platform (PHP, JavaScript, Java, Quarkus, PostgreSQL, Cassandra).
Who files
SubVice B.V. drafts the application from our input, files it, reports the realisation and the BSNs. We supply projects, phases and substantiated hours.
Where the money lands
As a reduction of the payroll tax Validaide B.V. remits. Partner since July 2024 and major shareholder since December 2024, SkyCell is not the applicant.
2025 · SO25001218
7,000 h granted
Two projects (2301, 2302), 3,500 h each.
S&O wage €35/h, base €283,800, maximum benefit €102,168.
2026 · SO26004822
3,000 h granted
One project (2601).
S&O wage €40/h, base €142,800, maximum benefit €51,408.
≈ €17 of benefit for every substantiated R&D hour in 2026
Notes: Left: the set-up. Validaide B.V. is the applicant, SubVice is the intermediary that talks to RVO. Right: the two grants we have had. Note the drop from 7,000 to 3,000 hours in 2026, and the higher hourly wage of 40 euro (RVO computes it from the BSNs we reported for 2024). The 17 euro per hour is 51,408 divided by 3,000: a useful number to explain why every qualifying hour should be labelled in Jira.

## Slide 6: Current project 2601: Lane intelligence
Assessment, Plan, Observe & Alert · development project, software · 1 January to 31 December 2026 · 3,000 h
The Lane Risk Assessment (LRA) platform started as an assessment and planning tool. It must become a service-based engine that also observes shipments and alerts in near real time, for single-patient routes and high-volume bulk lanes alike. The R&D: decouple the core into services for assessment, planning, observing and alerting, with new APIs, event-driven processing and data models.
Counts as S&O
Design, build and validation of the technically new components and their supporting tools.
Does not count
Configuration, routine use of existing tooling, bug fixing, admin, travel, meetings without technical content.
Technical problems named in the application
Dynamic, composable lane flows instead of hard-coded logic · bursty asynchronous traffic versus near real-time response · bulk parameter updates invalidating scores and monitoring state · call limits and latency ceilings on projection data
Phases and target dates
Adaptive flow orchestration service
Q4 2026
Dynamic lane controller
Q4 2026
Versioning & consistency engine
Q4 2026
User-specific caching & preprocessing
Q4 2026
Real-time temperature processing (cell & gene)
Q1 2027
Decoupler API
Q1 2027
In Jira: VALCM issues labelled wbso. 2026 epics include Customs risk in LRAs, Lane Versioning, Mass Lane Upload (KN format), Supplier audits in the LRA and customer-specific Country Risk Scores.
2025, closed: 2301 Platform Growth & Custom Code at Scale · 2302 Orchestration & Just-in-Time transition, 3,500 h each.
Notes: This is the project RVO granted for 2026, taken from the application SubVice filed on 15 December 2025 and the decision of 20 February 2026 (both in docs/). The phases are what RVO expects to see progress on. In Jira the work lives under the wbso label in VALCM; make sure new epics that fit these phases get the label. The two 2025 projects are closed; their realisation was reported in March 2026.

## Slide 7: How we used to report: manual timesheets
Nine personal timesheets
Each engineer kept an Excel workbook and filled in WBSO hours per month, from memory, after the fact.
One overview workbook
Pulled the monthly totals through external links, per project (2301, 2302) and per employee, including their BSN.
Hand-over to SubVice
The totals went to the intermediary, who filed the realisation with RVO on 25 March 2026.
No evidence trail
Nothing tied an hour to a ticket, a status change or a commit. Nine people had to remember, and most did not.
What it cost us in 2025
7,000 h
granted by RVO for 2025
758 h
substantiated and reported (11%)
€ 89,888
correction on the benefit
RVO flagged a correction of more than 50% of the hours. Benefit kept: €12,280 of the €102,168 granted.
Notes: This is the honest picture of 2025. The old process depended on nine people filling in personal spreadsheets, and the hours that could be substantiated at the end were 758 of 7,000. RVO corrected the benefit by 89,888 euro and the decision letter notes that the data can still be checked later. Whether the real R&D effort was higher is beside the point: what we could not evidence, we could not claim. That is the problem the new approach fixes.

## Slide 8: How we report now: evidence from Jira
1
Label
Issues in project VALCM carry the label wbso. 71 today. No label, no hours.
2
Changelog
The tool reads every status and assignee change with its timestamp: who held the ticket, in which state, when.
3
Estimate
DEV and QA story points, 1 point = 4 hours. The total field only when both are empty. No points, no hours.
4
Allocate
Hours go to whoever held the ticket in a DEV or QA status, in proportion to time held, inside the reported month.
5
Workbook
One .xlsx per month: Summary, Detail, Issues, StatusAudit and a Notes tab written for the auditor.
 | Then: manual timesheets | Now: evidence from Jira
Input | Nine personal spreadsheets, filled from memory | Jira, which the team already maintains every day
Effort | Weeks of chasing people at year end | One command per month, about a minute
Evidence | Self-declared numbers | Timestamps in the changelog; every figure traces to issue, person, month and phase
Consistency | Gaps, late entries, double counting | Months add up to each issue’s total; reproducible by anyone with Jira access
Notes: The tool is wbso/WbsoHours.java in the reporting-utils repository: one file, JDK only, no dependencies. It is a derived estimate, not a time log: story points times four hours, spread over the people who actually moved the ticket through development and testing, in the month they did it. The methodology is written into the Notes tab of every workbook so an auditor sees it without us. The important behaviours for Jira hygiene: label, story points, assignee, status.

## Slide 9: Running the report: the monthly routine
reporting-utils / wbso
javac WbsoHours.java
# once, JDK 11 or newer
export JIRA_EMAIL="you@skycell.com"
export JIRA_API_TOKEN="..."
# id.atlassian.com > Security > API tokens
java WbsoHours --month 2026-09 \
--out reports/wbso_2026-09.xlsx
Defaults: --project VALCM, --label wbso, --base https://skycell.atlassian.net. Run it once per month; earlier months can be backfilled any time.
The token lives only in your shell. Nothing is written to disk or into the workbook.
--selftest runs on synthetic data without touching Jira: use it to check a new machine.
What to check in the workbook
StatusAudit
Every Jira status seen, classified DEV, QA or none. A new status that should count: add it to DEV_STATUSES or QA_STATUSES at the top of the Java file and recompile.
Issues
Rows marked skip have no story points and produce zero hours. Fix them in Jira, not in the sheet.
Summary
Person × month. Remove people who are not on Validaide B.V. payroll before anything goes to SubVice.
Detail and Notes
The audit trail and the written methodology. They ship in every file; do not edit them.
Notes: Demo this live if there is time: compile once, set the two variables, run for the month. The README in wbso/ has the same instructions. The right-hand column is the review you do before trusting a number: statuses classified, no skipped issues, and the payroll filter applied by hand because the tool deliberately includes every assignee.

## Slide 10: Results: January to September 2026
1,217 h
substantiated in nine monthly runs
41%
of the 3,000 h granted for 2026
12
people with hours, all assignees
96 h
on unassigned tickets
Hours per month
Chart: 
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Hours | 9 | 229.6 | 125.2 | 113.2 | 253.2 | 255 | 14.4 | 187.4 | 29.6
Hours per person, year to date
Chart: 
| Csenge Varjas | Murat Koylu | Andrei Costantea | Yakup Arslan | Serena Toto | Jure Bernava Prah | Ana Samoukova | Utku Yazgan | (unassigned) | Daumantas Patapas | Ayush Singhal | Anca Negulescu
Hours | 1.7 | 2.5 | 7.3 | 17.6 | 27.7 | 40.4 | 69.2 | 73.3 | 96 | 184.4 | 191 | 505.7
Notes: Numbers come from the nine workbooks in wbso/reports, generated on 13 October 2026. 1,217 hours in nine months, 41 percent of the grant. The monthly profile is uneven: January, July and September are close to zero, which is more likely missing labels or story points than missing work. 96 hours sit on tickets with no assignee. The per-person list includes everyone who touched a labelled ticket, including colleagues who are not on Validaide B.V. payroll; the payroll filter is applied afterwards. One person with zero hours is omitted from the chart.

## Slide 11: What the numbers mean, and the owner’s calendar
Reading the numbers
Pace is about 135 h a month, so roughly 1,600 h by December: half the grant. At €17 per hour that is a correction of about €23,000 unless more qualifying work gets labelled.
Only Validaide B.V. payroll staff count. The tool includes every assignee; filter the Summary before anything goes to SubVice (the application forecast 4 S&O employees).
Unassigned hours and quiet months usually mean a missing label, story points or assignee, not missing work. Check Jira before accepting a low month.
Earlier months shift slightly when re-run, because an issue’s lifetime grows. Re-run the whole year before filing.
The calendar
Monthly
Run the report, archive it in wbso/reports, glance at StatusAudit and the skip rows.
Quarterly
Review the wbso label against the 2601 phases with the product owner; fix story points and assignees.
Mid-Nov 2026
2027 application with SubVice: project, phases, hours. RVO opens the round mid-November.
Jan to Mar 2027
Re-run all of 2026, apply the payroll filter, send totals and BSNs to SubVice.
31 Mar 2027
Hard deadline for the realisation report (mededeling) and the BSN notification.
Afterwards
Keep Jira and the workbooks: RVO can still audit the 2026 figures.
Notes: The projection is simple arithmetic on the current pace and is there to make the point: the benefit follows the evidence. The single biggest lever for the new owner is Jira hygiene at refinement time: label, DEV and QA story points, assignee. The calendar on the right is the whole job in six lines; the one date that cannot slip is 31 March 2027.

## Slide 12: Thank you
Questions?
Where to find everything
Repository reporting-utils: wbso/WbsoHours.java and README.md (the tool), wbso/reports/ (monthly workbooks), docs/ (RVO letters 2025 and 2026, old timesheet).
SubVice B.V.: A.P. Kroes, kroes@subvice.nl, 0546 851 851. RVO WBSO desk: WBSO@rvo.nl, 088 042 42 42.
Notes: Close with the pointers: everything is in the reporting-utils repository, the RVO letters are in docs/, and SubVice remains the contact towards RVO. Open the floor for questions.